Phase 2 Approval Note

Official Website and Customer Enquiry Management System for a UK Auto Parts SME

| Client Display Name | Auto Parts SME |
| --- | --- |
| Project Area | Phase 2: Customer Enquiry and Sales Lead Tracking Dashboard |
| Document Owner | Business Analyst |
| Working Date | 01 June 2026 |
| Working Time | 09:30 AM to 10:30 AM |
| Status | Approved for implementation planning |
| Version | v1.0 |

# 1. Approval Summary

After Sprint 4 review and closure, the business has approved Phase 2 to move from future enhancement planning into implementation planning. This approval is for a small reporting enhancement to support customer enquiry and sales lead tracking using SQL and Power BI.

This approval does not change the Phase 1 website MVP. Phase 1 remains closed. Phase 2 will be tracked as a separate approved delivery stream.

# 2. Approval Decision

| Decision Item | Decision |
| --- | --- |
| Phase 2 status | Approved to proceed into implementation planning |
| Implementation approach | Sprint 5 and Sprint 6 delivery recommended |
| Production SQL database | Not built yet. To be planned in Sprint 5. |
| Production Power BI dashboard | Not built yet. To be planned in Sprint 6. |
| Business approval basis | Sprint 4 SQL and Power BI requirement outputs reviewed |
| Compliance condition | Data privacy, access, retention, and dashboard export rules to be confirmed before production use |

# 3. Documents Reviewed Before Approval

Sprint 4 Start and Planning Notes

Phase 2 SQL Data Requirement Document

Phase 2 Logical Data Relationship Diagram

Phase 2 Power BI Dashboard Requirement Document

Power BI Dashboard Wireframe

SQL Validation Plan

SQL Query Log

Sprint 4 Review Notes

Sprint 4 Retrospective Notes

Sprint 4 Closure Summary

# 4. Approved Phase 2 Scope

The approved Phase 2 delivery scope is limited to enquiry and sales lead tracking for the Auto Parts SME website. The scope remains realistic for a small company.

Create SQL data structure for enquiries, quote requests, product categories, lead status, enquiry source, follow-up notes, and newsletter subscription.

Prepare sample or migrated enquiry data for reporting validation.

Create SQL views or reporting-ready datasets for Power BI.

Build Power BI dashboard using approved KPIs, filters, and visual layout.

Validate SQL source data against Power BI dashboard numbers.

Support dashboard UAT and business sign-off.

# 5. Out of Scope for Approved Phase 2

No customer login or customer dashboard.

No online payment or checkout.

No live inventory integration.

No mobile app.

No complex admin portal.

No external API integration unless separately approved.

No public sharing of customer personal data.

# 6. What the Business Analyst Does Now

Create Sprint 5 planning notes for SQL data build.

Convert approved requirements into delivery user stories and acceptance criteria.

Clarify data fields, lead status rules, follow-up rules, and reporting definitions.

Support Data Developer and Power BI Developer during build clarification.

Review SQL validation outputs and dashboard wireframe alignment.

Prepare UAT plan, evidence log, sign-off, release readiness, and closure for Phase 2 delivery.

# 7. What Other Team Members Do Now

| Role | Activity after approval |
| --- | --- |
| Business Owner | Approves Phase 2 value, confirms reporting priorities, and confirms data usage expectations. |
| Product Owner | Creates delivery priority, confirms backlog order, and accepts Sprint 5 and Sprint 6 outcomes. |
| Scrum Master | Sets up Sprint 5 and Sprint 6, facilitates ceremonies, and tracks delivery progress. |
| Data Developer | Plans SQL tables, relationships, sample data, validation queries, and reporting views. |
| Power BI Developer | Plans dashboard data connection, KPI cards, visuals, filters, and report layout. |
| QA Tester | Prepares SQL validation testing, dashboard reconciliation testing, and UAT support approach. |
| Business Analyst | Keeps requirements clear, manages clarifications, supports backlog, reviews output, and supports UAT. |

# 8. Recommended Implementation Plan

| Sprint | Purpose | Main output |
| --- | --- | --- |
| Sprint 5 | SQL Data Build | SQL tables, sample data, relationships, validation checks, and reporting views. |
| Sprint 6 | Power BI Dashboard Build and UAT | Power BI dashboard, data reconciliation, dashboard UAT, sign-off, and closure. |

# 9. Compliance and Data Governance Notes

From a BA perspective, the following points must be confirmed before production use of SQL and Power BI reporting:

Who can access customer name, email, phone number, and enquiry message.

Whether email or phone should be masked in the Power BI dashboard.

How newsletter consent and unsubscribe status will be handled.

How long enquiry and lead data will be retained.

Whether dashboard export or sharing should be restricted.

Whether customer data can be used for monthly trend and source reporting.

This is BA-level compliance tracking only. Final confirmation should come from the Business Owner or relevant advisor.

# 10. Jira and Confluence Actions

Jira: You need to update this manually. Create a task called “Prepare Phase 2 Approval Note” under the Future Reporting Enhancement epic and mark it Done after uploading the document.

Confluence: You need to update this manually. Create page title “Phase 2 Approval Note” under Phase 2 Approved Delivery and attach the Word/PDF files.

# 11. Approval Record

| Role | Decision / Input | Status |
| --- | --- | --- |
| Business Owner | Approved Phase 2 for implementation planning | Approved |
| Product Owner | Confirmed delivery priority for Sprint 5 and Sprint 6 planning | Approved |
| Scrum Master | Confirmed new delivery sprint setup required | Accepted |
| Business Analyst | Confirmed requirements baseline and next BA actions | Completed |
| Data Developer | Confirmed SQL delivery planning can start | Ready for planning |
| Power BI Developer | Confirmed dashboard build planning can start | Ready for planning |
| QA Tester | Confirmed future validation and UAT planning required | Ready for planning |

# 12. Interview Explanation

After Sprint 4 planning outputs were reviewed, the business approved Phase 2 to move into implementation planning. I prepared the Phase 2 Approval Note to capture the approval decision, scope, out-of-scope items, team responsibilities, compliance follow-ups, and recommended Sprint 5 and Sprint 6 delivery approach. This helped move the work from analysis into planned delivery without mixing it with the already closed Phase 1 website MVP.