Phase 2 Closure Summary

Official Website and Customer Enquiry Management System for a UK Auto Parts SME

Phase 2: SQL and Power BI Reporting | Closure Date: 26 June 2026

# 1. Document Control

| Item | Details |
| --- | --- |
| Document name | Phase 2 Closure Summary |
| Project display name | Auto Parts SME |
| Phase | Phase 2 - SQL and Power BI Reporting |
| Sprint coverage | Sprint 5 SQL Data Build and Sprint 6 Power BI Dashboard Build |
| Prepared by | Business Analyst / Scrum Master |
| Document date | 26 June 2026 |
| Version | 1.0 |
| Status | Final - Phase Closure |

# 2. Purpose of This Document

This document formally closes Phase 2 of the Auto Parts SME project. Phase 2 focused on creating the SQL data foundation, reporting views, Power BI dashboard, dashboard validation, and UAT evidence required for customer enquiry and quote reporting.

The closure summary confirms completed deliverables, validation outcomes, UAT status, remaining risks, handover notes, and the final phase decision.

# 3. Phase 2 Scope Summary

| Scope area | Closure position |
| --- | --- |
| SQL database build | Completed. Tables, keys, relationships, and sample data were created for enquiry and quote reporting. |
| SQL reporting views | Completed. Reporting views were created and loaded into Power BI. |
| Power BI dashboard | Completed. KPI cards, charts, and slicers were built for business reporting. |
| Dashboard validation | Completed. Dashboard values were validated against SQL query outputs. |
| Dashboard UAT | Completed. UAT screenshots and filter evidence were captured. |
| Phase 2 documentation | Completed. Sprint and phase evidence documents were prepared and attached in Confluence. |

# 4. Completed Sprint Summary

| Sprint | Main objective | Key outputs | Closure status |
| --- | --- | --- | --- |
| Sprint 5 - SQL Data Build | Build and validate the SQL data foundation for Power BI reporting. | ERD, SQL tables, sample data, SQL views, SQL validation, and Power BI readiness testing. | Closed |
| Sprint 6 - Power BI Dashboard Build | Build, validate, and test the Power BI dashboard using approved SQL reporting views. | Dashboard requirements review, Power BI connection verification, data model, DAX measures, dashboard visuals, SQL validation, UAT plan, UAT evidence, review notes, and retrospective notes. | Ready to close |

# 5. Phase 2 Deliverables Completed

| No. | Deliverable | Evidence / output | Status |
| --- | --- | --- | --- |
| 1 | Phase 2 SQL Data Requirement Document | Approved SQL reporting data requirements. | Done |
| 2 | Logical Data Relationship Diagram | ERD showing customer, enquiry, quote, lead status, follow-up, source, category, and newsletter relationships. | Done |
| 3 | SQL CREATE TABLE scripts | Tables created with primary keys, foreign keys, constraints, and business fields. | Done |
| 4 | Sample Data INSERT scripts | Realistic sample enquiry and quote request data added for testing and reporting. | Done |
| 5 | SQL Reporting Views | Eight reporting views prepared for Power BI. | Done |
| 6 | SQL Validation Evidence | SQL checks completed for keys, counts, constraints, and view outputs. | Done |
| 7 | Power BI Dashboard | KPI cards, charts, dropdown slicers, and dashboard visuals completed. | Done |
| 8 | DAX Measures | KPI measures created for customers, enquiries, quotes, values, statuses, and quote request rate. | Done |
| 9 | Dashboard Validation Against SQL | Power BI values matched SQL outputs. | Done |
| 10 | Dashboard UAT Plan and Evidence | UAT scenarios, screenshots, and filter evidence captured. | Done |
| 11 | Sprint Review and Retrospective Notes | Sprint 5 and Sprint 6 review and retrospective notes completed. | Done |

# 6. Power BI Dashboard Closure Review

| Dashboard component | Business purpose | Closure status |
| --- | --- | --- |
| KPI cards | Summarise customers, enquiries, quotes, quote value, open/closed enquiries, average quote value, and quote request rate. | Accepted |
| Enquiries by Source chart | Shows which enquiry channels generate customer demand. | Accepted |
| Quote Value by Category chart | Shows which product categories generate higher quote value. | Accepted |
| Active Lead Pipeline Status chart | Shows active lead pipeline status distribution. | Accepted |
| Monthly Enquiry Trend chart | Shows enquiry trend by month. | Accepted |
| Dropdown slicers | Allow filtering by enquiry source, product category, and month. | Accepted |

# 7. Validation and UAT Summary

| Validation / UAT area | Result | Status |
| --- | --- | --- |
| Dashboard KPI values validated against SQL | Total customers, total enquiries, total quotes, quote value, average quote value, open enquiries, closed enquiries, and quote request rate matched SQL outputs. | Pass |
| Enquiries by Source chart validated | SQL source counts matched Power BI chart values. | Pass |
| Quote Value by Category chart validated | SQL category quote values matched Power BI chart values. | Pass |
| Active Lead Pipeline Status chart validated | SQL lead status counts matched Power BI donut chart values. | Pass |
| Monthly Enquiry Trend chart validated | SQL monthly enquiry count matched Power BI chart. | Pass |
| Dashboard UAT evidence captured | Full dashboard and filter screenshots were captured. | Pass |

# 8. Business Outcome

Phase 2 has delivered a working reporting foundation that allows the business to understand enquiry volume, quote activity, quote value, enquiry source performance, lead pipeline position, and product category demand.

Business users can view key reporting metrics in a single Power BI dashboard.

Dashboard filters allow users to analyse data by month, enquiry source, and product category.

SQL validation confirms that dashboard values are aligned with the underlying database.

UAT evidence confirms that the dashboard is usable and ready for portfolio closure.

# 9. Risks, Issues, and Closure Position

| Area | Closure position |
| --- | --- |
| Open defects | No open blocking defects recorded at closure. |
| Data accuracy | Dashboard values were checked against SQL and passed validation. |
| Known limitation | Sample data is used for portfolio simulation; real business data would require refresh scheduling, security review, and production access control. |
| Dashboard publishing | Power BI Desktop dashboard is completed as portfolio evidence. Power BI Service publishing is outside this simulation scope. |
| Future enhancement | Dashboard can be enhanced later with customer drill-through, daily refresh, role-level security, and additional customer segmentation. |

# 10. Handover Notes

Keep the final Power BI file saved as Power_BI_Dashboard_Auto_Parts_SME_26_Jun_2026.pbix.

Keep SQL scripts, validation queries, dashboard screenshots, and UAT screenshots in the Phase 2 evidence folder.

Attach closure summary and supporting evidence to the Confluence page for Phase 2 - Sprint 6 Power BI Dashboard Build.

Update Jira closure comments and complete Sprint 6 after the remaining closure actions are done.

# 11. Phase 2 Closure Decision

| Decision point | Outcome |
| --- | --- |
| Phase 2 completion decision | Phase 2 is ready for closure. |
| Reason | SQL build, Power BI dashboard build, validation, business review, and UAT evidence are completed. |
| Next action | Close Sprint 6 in Jira and archive Phase 2 evidence in Confluence / portfolio folder. |

# 12. Sign-off

| Role | Name / Representative | Decision | Date |
| --- | --- | --- | --- |
| Business Owner / Product Owner | Auto Parts SME representative | Accepted | 26 June 2026 |
| Business Analyst | Project BA | Completed | 26 June 2026 |
| Scrum Master | Project Scrum Master | Closed | 26 June 2026 |