SQL Build Tracker

Official Website and Customer Enquiry Management System for a UK Auto Parts SME

Client name used for portfolio: Auto Parts SME | Stage 57 | Sprint 5 SQL Data Build

# 1. Stage and Sprint Details

| Field | Detail |
| --- | --- |
| Stage name | Stage 57: SQL Build Tracker |
| Phase | Phase 2 Approved Delivery |
| Sprint name | Sprint 5 SQL Data Build |
| Sprint duration | 01 June 2026 to 05 June 2026 |
| Sprint working hours | 09:00 AM to 05:00 PM |
| Stage date | 02 June 2026 |
| Stage time | 09:00 AM to 05:00 PM |
| Real time taken | 1 working day, with BA tracking activity spread across the day |
| Simulation time | Sprint 5, Day 2 |
| Document owner | Business Analyst |
| Document status | Draft for sprint tracking, updated during Sprint 5 |

# 2. What is Happening in the Project

Phase 2 has been approved. Sprint 5 is now active in Jira and the team has moved from planning into SQL data build. The Data Developer is starting the SQL foundation for enquiry and lead tracking. The Business Analyst is not building the database but is tracking whether the build matches the approved requirements, user stories, and acceptance criteria.

This tracker is used during Sprint 5 to follow progress of SQL tables, sample data, SQL views, validation checks, BA review points, QA readiness, and Power BI readiness.

# 3. 9 to 5 Working Day Scenario

| Time | Real-life scenario | BA action | Virtual team action |
| --- | --- | --- | --- |
| 09:00 - 09:15 | Daily stand-up | Confirm what was completed on Day 1 and what needs tracking today. | Scrum Master asks each role for update; Data Developer confirms SQL table build will start. |
| 09:15 - 10:00 | Jira board preparation | Check Sprint 5 items are in correct sprint and status is updated. | Product Owner confirms priority; Scrum Master checks sprint board. |
| 10:00 - 12:00 | SQL table build starts | Track requirements and answer clarification questions. | Data Developer moves SQL table story to In Progress and starts customer, enquiry, product category and quote request tables. |
| 12:00 - 01:00 | Lunch break | No project work. | No project work. |
| 01:00 - 02:30 | BA build tracking | Prepare and update SQL Build Tracker. | QA reviews validation checks; Power BI Developer checks future reporting data needs. |
| 02:30 - 03:30 | Clarification and review window | Clarify lead status, source, consent and follow-up fields. | Data Developer confirms field names and relationship assumptions. |
| 03:30 - 04:30 | Jira and Confluence update | Update Jira statuses and upload tracker to Confluence. | Scrum Master checks board; QA prepares Day 3 validation focus. |
| 04:30 - 05:00 | End-of-day summary | Record what is Done, In Progress and pending for next day. | Team agrees next day focus on relationships, sample data and SQL views. |

# 4. What I Need to Do as Business Analyst

As Business Analyst, I need to maintain the SQL Build Tracker so delivery work stays connected to Phase 2 requirements. I will check whether the Data Developer build items are aligned with the SQL Data Requirement Document, Logical Data Relationship Diagram, SQL Build User Stories, and Acceptance Criteria.

I will not claim that I built the SQL database. My role is to clarify requirements, track build progress, review output against acceptance criteria, coordinate validation with QA, and confirm readiness for Power BI work in Sprint 6.

# 5. What Other Team Members Are Doing

| Role | Activity during this stage | Jira responsibility |
| --- | --- | --- |
| Scrum Master | Facilitates stand-up, checks sprint board, confirms team progress and dependencies. | Checks that Sprint 5 board is active and items are moving correctly. |
| Product Owner | Confirms SQL build priority and accepts requirement scope. | Reviews high-priority stories and acceptance criteria. |
| Business Owner | Confirms enquiry and lead tracking business value. | Provides clarification only when business rule is unclear. |
| Business Analyst | Tracks build progress, clarifies fields, updates tracker, updates Confluence and Jira manually. | Moves BA task To Do to In Progress to Done after document upload. |
| Data Developer | Starts building SQL tables, relationships and sample data foundation. | Moves SQL build stories To Do to In Progress and later Done after review. |
| QA Tester | Reviews validation checks and prepares SQL data quality testing approach. | Keeps validation task To Do or In Progress depending on start. |
| Power BI Developer | Reviews whether SQL output will support dashboard KPIs and filters in Sprint 6. | Updates Power BI readiness review task when completed. |
| DevOps | No major activity unless SQL environment or access support is needed. | Creates support task only if environment support is required. |

# 6. SQL Build Tracker

| Build ID | Build item | Owner | Expected output | Current status | BA review note |
| --- | --- | --- | --- | --- | --- |
| SQL-BLD-01 | Create Customer data structure | Data Developer | Customer ID, name, email, phone and consent-related fields prepared. | In Progress | Check fields match SQL Data Requirement Document. |
| SQL-BLD-02 | Create Enquiry data structure | Data Developer | Enquiry ID, customer link, enquiry date, source, message and status captured. | In Progress | Confirm enquiry source and enquiry status values. |
| SQL-BLD-03 | Create Product Category reference data | Data Developer | Body Parts, Lighting, Engines, Differential, Electrical, Gearbox and Other categories available. | To Do | Category names must match website categories. |
| SQL-BLD-04 | Create Quote Request data structure | Data Developer | Quote request fields linked to customer, enquiry and product category. | To Do | Check quote request can support future dashboard count. |
| SQL-BLD-05 | Create Lead Status tracking structure | Data Developer | New, Contacted, Quote Sent, Follow-up Pending, Converted, Closed status values available. | To Do | Lead status must support conversion rate. |
| SQL-BLD-06 | Create Follow-up Notes structure | Data Developer | Follow-up owner, due date, note and outcome captured. | To Do | Required for pending follow-up tracker. |
| SQL-BLD-07 | Create Enquiry Source reference data | Data Developer | Website, phone, email, referral and other source values available. | To Do | Required for enquiry source dashboard. |
| SQL-BLD-08 | Create Newsletter Subscription structure | Data Developer | Email, consent status, subscription date and unsubscribe status captured. | To Do | Consent and unsubscribe must be tracked clearly. |
| SQL-BLD-09 | Create sample enquiry and quote data | Data Developer | Sample anonymised data prepared for validation and dashboard testing. | To Do | Do not use real customer data. |
| SQL-BLD-10 | Create SQL views for Power BI | Data Developer | Views for total enquiries, quote requests, categories, lead status and monthly trend prepared. | To Do | Power BI Developer to review readiness. |
| SQL-BLD-11 | Run initial SQL validation checks | QA Tester | Missing contact details, duplicate leads and status accuracy checks planned. | To Do | QA validation depends on sample data. |
| SQL-BLD-12 | Review SQL output for Power BI readiness | Power BI Developer | Power BI required fields confirmed for Sprint 6 dashboard build. | To Do | Review after SQL views are prepared. |

# 7. Jira Workflow to Update Manually

You need to update Jira manually on behalf of the virtual team. Do not mark every item Done immediately. Move items based on the realistic work status below.

| Jira item | Type | Owner | Sprint action | Status movement today |
| --- | --- | --- | --- | --- |
| Prepare SQL Build Tracker | Task | Business Analyst | Already in Sprint 5 or add from Backlog to Sprint 5. | To Do to In Progress at 01:00 PM; Done after Confluence upload. |
| Create SQL tables for enquiry and lead tracking | Story | Data Developer | Add to Sprint 5 if not already added. | To Do to In Progress at 10:00 AM; keep In Progress until BA review. |
| Create sample enquiry and quote request data | Story | Data Developer | Add to Sprint 5. | Keep To Do today; starts after table structure is ready. |
| Create SQL views for Power BI reporting | Story | Data Developer | Add to Sprint 5. | Keep To Do today; starts after sample data and relationships. |
| Review SQL build against data requirements | Task | Business Analyst | Add to Sprint 5. | Keep To Do today or move In Progress if first table review starts. |
| Run SQL validation checks | Task | QA Tester | Add to Sprint 5. | Keep To Do today; starts after sample data is ready. |
| Review SQL output for Power BI readiness | Task | Power BI Developer | Add to Sprint 5. | Keep To Do today; starts after SQL views are ready. |

# 8. Exact Jira Comments

Check if similar comment already exists. If yes, do not add duplicate.

Add this comment on the Data Developer story Create SQL tables for enquiry and lead tracking:

BA note: SQL table build has started using the approved SQL Data Requirement Document and Logical Data Relationship Diagram. Customer, enquiry, product category, quote request, lead status, follow-up, source and newsletter data areas should be aligned with the approved Phase 2 requirements.

Add this comment on the BA task Prepare SQL Build Tracker:

BA tracking note: SQL Build Tracker created to monitor Sprint 5 SQL build progress, BA review points, QA validation dependency and Power BI readiness for Sprint 6.

# 9. Confluence Update

| Confluence step | Action |
| --- | --- |
| Parent page | Phase 2 Approved Delivery / Sprint 5 SQL Data Build |
| Page title | SQL Build Tracker |
| Content to paste | Paste summary of stage details, build tracker table, Jira workflow and team role responsibilities. |
| Attachment | Attach this Word file. |
| Status | Mark page as Draft or In Review during Sprint 5. Mark Reviewed after Sprint 5 review. |
| Jira link | Add related Jira task/story keys manually. |

# 10. Compliance Consideration

SQL data build may involve customer name, email, phone number, enquiry message, newsletter consent and unsubscribe status. The build tracker must ensure that sample data is anonymised and that data access, retention, masking and dashboard export rules are confirmed with the Business Owner or relevant advisor before production use.

# 11. SQL and Power BI Involvement

| Area | Current stage involvement |
| --- | --- |
| SQL | Actual SQL build tracking starts in Sprint 5. Tables and relationships are being prepared by the Data Developer. |
| Power BI | Power BI Developer reviews whether SQL output will support Sprint 6 dashboard KPIs, filters and visuals. |
| QA | QA prepares validation checks but full validation starts after sample data and SQL views are available. |

# 12. Expected Output

By the end of this stage, the SQL Build Tracker is created, Sprint 5 build items are visible, Jira statuses are updated realistically, Confluence has a tracking page, and the team knows what will continue on Sprint 5 Day 3.

# 13. Portfolio Evidence

Save this Word file under Phase 2 Approved Delivery / Sprint 5 SQL Data Build. This document shows that the BA tracked implementation progress without claiming to be the SQL developer.

# 14. Interview Explanation

In Sprint 5, after Phase 2 approval, I maintained a SQL Build Tracker to connect the approved SQL data requirements with the Data Developer build work, QA validation planning and Power BI readiness. I tracked SQL tables, sample data, SQL views, validation dependency, Jira status movement and BA review notes.

# 15. CV Bullet, Only if Meaningful

Tracked Sprint 5 SQL build progress for a customer enquiry and lead tracking enhancement, aligning SQL table build, QA validation dependency, Power BI readiness and BA requirement traceability.

# 16. Next Action

Next stage: Stage 58: SQL Table Build Review.