Dashboard Review Against Business Requirements

Auto Parts SME | Phase 2 SQL and Power BI Reporting | Sprint 6

| Field | Details |
| --- | --- |
| Project | Official Website and Customer Enquiry Management System for a UK Auto Parts SME |
| Phase | Phase 2 SQL and Power BI Reporting |
| Sprint | Sprint 6: Power BI Dashboard Build |
| Document date | 26 June 2026 |
| Prepared by | Business Analyst |
| Review purpose | Confirm that the Power BI dashboard meets approved business reporting requirements |

# 1. Review Objective

The objective of this review is to confirm that the Power BI dashboard built in Sprint 6 satisfies the approved business reporting needs for customer enquiry tracking, quote request analysis, lead pipeline monitoring, and management reporting. The review also checks that the dashboard is ready for UAT preparation and stakeholder review.

# 2. Dashboard Scope Reviewed

| Area | Reviewed item |
| --- | --- |
| KPI cards | Total Customers, Total Enquiries, Total Quotes, Quote Value, Average Quote Value, Open Enquiries, Closed Enquiries, Quote Request Rate |
| Charts and visuals | Enquiries by Source, Quote Value by Category, Active Lead Pipeline Status, Monthly Enquiry Trend |
| Filters / slicers | Month, Enquiry Source, Product Category |
| Data source | Validated SQL Server Express reporting views from AutoPartsSME database |
| Validation basis | Dashboard numbers were checked against SQL outputs during Sprint 6 QA validation |

# 3. Business Requirement Traceability Review

| Business requirement | Dashboard evidence | Review status | BA review note |
| --- | --- | --- | --- |
| Track total customers | Total Customers KPI card | Met | Customer volume is visible as a top-level KPI. |
| Track total enquiries | Total Enquiries KPI card | Met | Total enquiry count is available for management overview. |
| Track quote requests | Total Quotes KPI card | Met | Quote request volume is visible for sales enquiry tracking. |
| Track quote value | Quote Value and Average Quote Value KPI cards | Met | Total and average quote values support commercial reporting. |
| Track enquiry status | Open Enquiries and Closed Enquiries KPI cards | Met | Open and closed enquiry counts support operational follow-up. |
| Measure quote request rate | Quote Request Rate KPI card | Met | Shows the percentage of enquiries with at least one quote request. |
| Analyse enquiry source | Enquiries by Source chart and Enquiry Source slicer | Met | Shows which channels generate customer enquiries. |
| Analyse quote value by category | Quote Value by Category chart and Product Category slicer | Met | Shows quote value distribution across product categories. |
| Monitor lead pipeline | Active Lead Pipeline Status donut chart | Met | Shows active lead records by current lead status. |
| Track enquiry trend over time | Monthly Enquiry Trend chart and Month slicer | Met | Shows enquiry movement by month. |
| Support dashboard filtering | Month, Enquiry Source, Product Category dropdown slicers | Met | Users can filter dashboard views for focused analysis. |

# 4. KPI and Visual Review Summary

| Dashboard item | Visual type | Validation approach | Status |
| --- | --- | --- | --- |
| Total Customers | KPI card | Validated against SQL | Pass |
| Total Enquiries | KPI card | Validated against SQL | Pass |
| Total Quotes | KPI card | Validated against SQL | Pass |
| Total Quote Value | KPI card | Validated against SQL | Pass |
| Average Quote Value | KPI card | Validated against SQL | Pass |
| Open Enquiries | KPI card | Validated against SQL | Pass |
| Closed Enquiries | KPI card | Validated against SQL | Pass |
| Quote Request Rate | KPI card | Validated against SQL | Pass |
| Enquiries by Source | Column chart | Validated against SQL grouped output | Pass |
| Quote Value by Category | Column chart | Validated against SQL grouped output | Pass |
| Active Lead Pipeline Status | Donut chart | Validated against active lead status output | Pass |
| Monthly Enquiry Trend | Column chart | Validated against monthly SQL output | Pass |

# 5. BA Observations

The dashboard supports the agreed business objective of monitoring enquiry volume, quote activity, lead status, source performance, product category demand, and monthly enquiry trends.

The dashboard uses validated SQL reporting views prepared during Sprint 5 and confirmed during Sprint 6 validation.

KPI cards are suitable for management-level summary, while charts and slicers support deeper analysis by source, category, status, and month.

The Quote Request Rate KPI was reviewed for business meaning and represents enquiries that have at least one quote request, avoiding misleading values above 100 percent.

No critical dashboard requirement gap was identified during this BA review.

# 6. Risks, Issues, and Follow-up Actions

| Risk / Issue | Impact | Action |
| --- | --- | --- |
| Dashboard data is based on sample data | Low | Use as portfolio/demo evidence only; real business reporting would require production data refresh process. |
| Some visuals depend on SQL reporting view structure | Low | Maintain SQL view names and fields if dashboard is refreshed or rebuilt. |
| Stakeholder preference for layout/colours may change | Low | Capture feedback during dashboard UAT. |

# 7. Review Decision

Review outcome: Passed. The Power BI dashboard meets the approved business reporting requirements and is ready for Dashboard UAT Plan preparation.

| Item | Decision / Action |
| --- | --- |
| BA review status | Passed |
| Ready for next task | Prepare Dashboard UAT Plan |
| Jira recommendation | Move Review Dashboard Against Business Requirements from In Progress to Done |
| Confluence update | Attach this document and add review completion note |