Dashboard UAT Plan

Official Website and Customer Enquiry Management System for a UK Auto Parts SME

# 1. Document Control

| Field | Details |
| --- | --- |
| Project display name | Official Website and Customer Enquiry Management System for a UK Auto Parts SME |
| Document name | Dashboard UAT Plan |
| Phase | Phase 2 - SQL and Power BI Reporting |
| Sprint | Sprint 6: Power BI Dashboard Build |
| Document date | 26 June 2026 |
| Prepared by | Business Analyst |
| Status | Draft for UAT execution |

# 2. Purpose

This UAT plan defines how business users will review and test the Power BI dashboard before Sprint 6 closure. The testing focuses on KPI accuracy, dashboard usability, filter behaviour, and business reporting value.

# 3. UAT Scope

| In scope | Out of scope |
| --- | --- |
| Review KPI cards for customer, enquiry, quote, value, status, and quote request rate measures. | Testing live website form submission or production data refresh. |
| Review charts for enquiry source, quote value by category, active lead pipeline status, and monthly trend. | Testing online payment, checkout, inventory, or customer login functionality. |
| Review dropdown slicers for month, enquiry source, and product category. | Performance testing, security testing, and production deployment testing. |
| Confirm dashboard numbers align with SQL validation results. | Testing new SQL table design changes outside approved Sprint 5 scope. |

# 4. UAT Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Owner / Business Representative | Review dashboard usefulness, KPI clarity, and reporting value. |
| Business Analyst | Coordinate UAT, explain test scenarios, capture feedback, and support sign-off. |
| Power BI Developer | Support dashboard fixes if visual, model, or measure issues are identified. |
| QA Tester | Support evidence capture and verify test outcomes against expected results. |
| Scrum Master | Track UAT activity, blockers, and sprint completion readiness. |

# 5. UAT Entry Criteria

| Entry criterion | Status |
| --- | --- |
| SQL reporting views loaded into Power BI Desktop. | Met |
| Data model relationships reviewed. | Met |
| DAX KPI measures created and verified. | Met |
| Dashboard visuals and dropdown slicers built. | Met |
| Dashboard numbers validated against SQL output. | Met |
| Dashboard review against business requirements completed. | Met |

# 6. UAT Test Scenarios

| ID | Test scenario | Expected result | Status |
| --- | --- | --- | --- |
| UAT-01 | Review dashboard KPI cards. | KPI cards are visible and understandable for business reporting. | Ready |
| UAT-02 | Validate Total Customers, Total Enquiries, Total Quotes, Quote Value, Average Quote Value, Open Enquiries, Closed Enquiries, and Quote Request Rate. | Dashboard values match SQL validation results. | Ready |
| UAT-03 | Review Enquiries by Source chart. | Chart clearly shows enquiry volume by source. | Ready |
| UAT-04 | Review Quote Value by Product Category chart. | Chart clearly shows quote value by product category. | Ready |
| UAT-05 | Review Active Lead Pipeline Status donut chart. | Chart clearly shows active lead status distribution. | Ready |
| UAT-06 | Review Monthly Enquiry Trend chart. | Chart clearly shows enquiry volume by month. | Ready |
| UAT-07 | Use Month dropdown slicer. | Dashboard visuals filter correctly by selected month. | Ready |
| UAT-08 | Use Enquiry Source dropdown slicer. | Dashboard visuals filter correctly by selected enquiry source. | Ready |
| UAT-09 | Use Product Category dropdown slicer. | Dashboard visuals filter correctly by selected product category. | Ready |
| UAT-10 | Review dashboard layout and readability. | Dashboard is clear, readable, and suitable for business review. | Ready |

# 7. UAT Evidence Required

| Evidence item | Description |
| --- | --- |
| Dashboard screenshot | Full Power BI dashboard page showing KPI cards, charts, and slicers. |
| SQL validation screenshot | SQL Server Management Studio results supporting dashboard value validation. |
| UAT notes | Business review notes, comments, and any identified action items. |
| UAT sign-off | Confirmation that dashboard is accepted for Phase 2 closure. |

# 8. UAT Exit Criteria

| Exit criterion | Acceptance condition |
| --- | --- |
| Dashboard numbers accepted | Business user confirms KPI values and key visuals are suitable for reporting. |
| Filters accepted | Month, enquiry source, and product category slicers work as expected. |
| No critical issue open | No blocker or high-severity issue remains unresolved. |
| UAT evidence captured | Screenshots and review notes are attached in Confluence. |
| Business sign-off received | Product Owner or business representative confirms dashboard acceptance. |

# 9. Risks and Notes

| Risk / Note | Mitigation |
| --- | --- |
| Sample data is limited to portfolio simulation scope. | Use dashboard as sample evidence, not production reporting. |
| Quote Request Rate shows 100% because all sample enquiries have at least one quote request. | Document KPI meaning clearly as Quote Request Rate. |
| Active Lead Pipeline Status uses active lead records, not all enquiries. | Use clear dashboard title and explain in review notes. |

# 10. Approval Section

| Role | Name | Decision | Date / Notes |
| --- | --- | --- | --- |
| Product Owner / Business Representative |  | Accepted / Rework Required |  |
| Business Analyst |  | UAT completed |  |
| Power BI Developer |  | Ready for closure |  |

Conclusion: The dashboard is ready for UAT execution. Once UAT evidence and sign-off are captured, Sprint 6 can proceed to UAT evidence capture and Phase 2 closure activities.